|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Team member | What have you done | What are you doing | What will you do | What’s stopping you |
| Jamie | Helped Pragati with UML diagram | Learning SceneBuilder | Rough sketches |  |
| Audrey | Made Trello and Figma boards | Site map | Low-fidelity prototyping | Want to get the site map & pages we need figured out as a group |
| Sasha | Made Github repo & boilerplate project |  | Rough sketches |  |
| Pragati | Written preliminary user stories & UML diagram |  | Rough sketches |  |
| Roman | Brainstormed features & quick sketches | Running scrum meeting | Rough sketches | Questions for tutors on project requirements |

Standup Week 4

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Team member | What have you done | What are you doing | What will you do | What’s stopping you |
| Jamie | Low fidelity sketches |  | Complete medium fidelity prototype |  |
| Audrey | Low fidelity sketches | Started medium fidelity prototype |  | Going away overseas |
| Sasha | Low fidelity sketches | Edited class diagram | Use UML class diagram to create all the other classes and begin setting them up. Potentially begin authentication functionality with Pragati | Personal commitments restricting time |
| Pragati | Low fidelity sketches | Created class diagram | Make classes related to sign up and begin creating signup functionality. Potentially begin auth with Sasha. | Unsure how quiz classes will be implemented |
| Roman | Created site map |  |  | Can’t work on front end until classes exist |

Standup Week 5

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Team member | What have you done | What are you doing | What will you do | What’s stopping you |
| Jamie |  | User stories | Learn JavaFX |  |
| Audrey |  | User stories | Finish week 4 prac and read up on JavaFX/SceneBuilder | Work from other classes |
| Sasha |  | User stories | Make new JavaFX repo & make all other classes |  |
| Pragati |  | User stories | Back-end authentication, make auth & all user type classes |  |
| Roman |  | User stories | Finish week 6 prac, integrate database if possible |  |

Standup Week 6

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Team member | What have you done | What are you doing | What will you do | What’s stopping you |
| Jamie |  | JavaFX practice | Create signup page in JavaFX |  |
| Audrey | User stories |  | Create login page in JavaFX | Lack of consistency in UI |
| Sasha | User stories | Make new JavaFX repo & make all other classes | Create toString method in all user classes that gets their details from DB | Different fxml files for different users seems inefficient |
| Pragati |  |  | Create database table for students & use signup form data |  |
| Roman |  |  | Create profile page in JavaFX |  |

Standup Week 7

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Team member | What have you done | What are you doing | What will you do | What’s stopping you |
| Jamie |  | Teacher dashboard user interface, write user tests | Develop login and registration screen user interfaces, continue with dashboard |  |
| Audrey |  | Interface mock-ups, write user tests, move documents from old repo | Possibly work on AI implementation with Sasha & edit quiz pages | Haven’t yet done user test module |
| Sasha | All tasks for wk9 checkpoint | Write user tests | Replicate teacher create quiz page for student |  |
| Pragati |  | Write user tests | Finalise classroom creation, add admin functionality |  |
| Roman |  | Write user tests | Begin error handling registration, login & quiz creation |  |

Standup Week 8

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Team member | What have you done | What are you doing | What will you do | What’s stopping you |
| Jamie | Teacher dashboard in JavaFX |  | Create admin dashboard in JavaFX | UI of assign classroom logic is confusing |
| Audrey | Moved docs from old repo | Make slides for video & record | Generate quiz page UI & student dashboard JavaFX | Illness |
| Sasha |  | Write script for video | Get data from create quiz form & insert into database & add quiz taking logic | Workload too large, may need to scale back |
| Pragati |  | Write script for video | Add teacher to classroom class and database & create assign quizzes form | UI of assign classroom logic is confusing |
| Roman | Some error handling & bugfixing |  | Success/failure popup messages |  |

Standup Week 9

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Team member | What have you done | What are you doing | What will you do | What’s stopping you |
| Jamie | Worked on various JavaFX pages |  | Style admin classroom page, admin create classroom page, admin assign people page |  |
| Audrey |  | Make slides for video & record | Style teacher & student dashboard & do unit tests | Illness |
| Sasha |  | Quiz-taking logic | AI-generated quiz Qs, make results show on app, ability to edit existing quizzes |  |
| Pragati |  |  | Create assign quiz page for teachers, error handle for assigning classrooms functionality |  |
| Roman | Popups |  | Style taking quiz page, style admin dashboard | Illness |

Standup Week 10

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Team member | What have you done | What are you doing | What will you do | What’s stopping you |
| Jamie | Worked on various JavaFX pages |  | Admin classroom menu, admin assign people to classrooms | Trouble implementing dynamic scrolling on registration page |
| Audrey | Unit tests | Making slides | Style teacher & student dashboard, teacher viewing quizzes to assign page & actually assigning them | Merge issues with controller conflicts restricting SceneBuilder use |
| Sasha |  | Download Ollama & finishing JavaDoc | Results table and javadocs, student result analytics | StudentID is null when passing results into their table & Maven dependency issues when making JavaDoc |
| Pragati |  | Merging all unit tests while resolving conflicts | Bugfixing, fix broken unit tests, comment everything | Maven dependency issues |
| Roman | Popups | Redoing broken unit tests & email unit coord about extensions & writing script | Teacher viewing quizzes to assign page & actually assigning them, taking quiz page | Unit test/integration test problems |

Standup Week 11

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Team member | What have you done | What are you doing | What will you do | What’s stopping you |
| Jamie | Three classroom pages (assign, menu, create) |  | Navigation styling for dashboards | Can’t have multiple different screens in one FXML page so can’t use SceneBuilder and have to write code by hand |
| Audrey | Teacher & student dashboard styling, general styling tweaks | General style tweaks | Slides & teacher student analytics page styling | SceneBuilder limitations |
| Sasha | Student analytics page skeleton, adding results into DB |  | JavaDoc + all git actions and integration tests | Struggle populating questionID field in database |
| Pragati | Teacher analytics | Finalising script & commenting | More commenting & Trello cleanup | Struggle implementing code into the bar graph |
| Roman | Basic styling for admin student & teacher dash, assign quiz, change password |  | More styling, script & unit tests | Motivation & Ollama download issues |

Standup Week 12