**SPRINT WEEK 5**

**Due Date:** Thursday week 7

**Key Sprint Goals:**

* All tools set up including GitHub, PM Tool, and Discord
* App requirements finalised
* Finalise User Stories and MoSCoW prioritisation

**Capacity Planning**

~ estimated 5 work units

1. Create github repository (**Sasha**) and everyone accept invitations and join (**Roman, Pragati, Jamie, Audrey**)
2. Set up PM Tool with different sprints and product backlog (**Pragati**) and add everyone
3. Decide app requirements (**Everyone**)
4. Each person writes 10-15 user stories with acceptance criteria (**Everyone**)
5. Remove duplicates and narrow down to distinct unique user stories (**Audrey**)
6. Prioritise according to MoSCoW based on app requirements and feasibility (**Everyone**)
7. Transfer to Trello in product backlog (**Jamie**)

**Potential Barriers**

* Sasha has previously had issues with duplicate git hub accounts getting mixed
  + Mitigate by: attempt to use only one account but clearly communicate to tutors if something happens
* Everyone writes very similar user stories
  + Mitigate by: encouraging team members to write as many user stories as possible, as Audrey will remove duplcates anyway